## Slide 1: Installation and Maintenance of Health IT Systems
Pilot Testing and Full-Scale Deployment
This material (Comp 8 Unit 11) was developed by Duke University, funded by the Department of Health and Human Services, Office of the National Coordinator for Health Information Technology under Award Number IU24OC000024. This material was updated in 2016 by The University of Texas Health Science Center at Houston under Award Number 90WT0006.
This work is licensed under the Creative Commons Attribution-NonCommercial-ShareAlike 4.0 International License. To view a copy of this license, visit http://creativecommons.org/licenses/by-nc-sa/4.0/.
Notes: Welcome to Installation and Maintenance of Health IT Systems, Pilot Testing and Full-Scale Deployment.
This component covers fundamentals of selection, installation, and maintenance of typical Electronic Health Records (EHR) systems.
This unit, Pilot Testing and Full-Scale Deployment, will discuss rollout phases of an EHR system, to smaller test user communities and to the entire organization.

## Slide 2: Pilot Testing and Full-Scale Deployment Learning Objectives
Identify pilot testing, deployment steps, and group for pilot testing
Develop a plan for training pilot users
Gather and prioritize feedback from pilot test
Recommend amount of legacy data to preload
Develop a plan for implementation using best practices
Identify post-implementation practices
Notes: The objectives for this unit, Pilot Testing and Full Scale Deployment are to:
Identify pilot testing, deployment steps, and group for pilot testing
Develop a plan for training pilot users
Gather and prioritize feedback from pilot test
Recommend amount of legacy data to preload
Develop a plan for implementation using best practices
Identify post-implementation practices

## Slide 3: Pilot Testing
Trial run of procedures, instruments, & software planned for deployment
Pilot group(s) composition dependent upon organization’s size & structure.
  Consider steering committee for selection.
  Ensure adequate cross-section of users.
  Readiness assessment: Assess staff’s technical capabilities & ability of current practice management technology to meet needs.
(Huffmaster & Holmes, 2008)
Notes: As the rollout date approaches and internal testing winds down, at some point real users must be allowed to interface with the new system, take it through its paces, and provide feedback. We call this process “pilot testing”.
Pilot testing is designed to catch and correct potentially costly errors before they are magnified through full deployment. Pilot testers not only put the system through its paces at a technical level but also reaffirm that efficient workflow practices have been adequately modeled during development.
Defining a pilot-testing group is largely dependent on the organization’s size, structure, and its priorities. In larger organizations, consider creating a steering committee to assist with identifying pilot practices or departments. This committee should include a cross section of users pulled from the stakeholders of the project.
Developing and using a “readiness assessment” prior to the pilot testing phase can be beneficial for assessing staff abilities and to identify technological shortfalls for each department that may need addressing prior to the roll-out process. The readiness assessment can also help devise a final rollout strategy by identifying which departments are more willing and capable of more ambitious rollout schedules and which departments will need additional readiness efforts prior to implementation.

## Slide 4: User Training
Adequate training is crucial to success.
Consider:
  Scheduling within 2 weeks to help users retain skills
  Scheduling both initial training and subsequent updates for complex tasks, e.g. physician documentation
  Customizing training to meet specific needs of distinct user groups
(Huffmaster & Holmes, 2008) (Adler, 2007)
Notes: Training for end users is critical for a successful software rollout. The initial training session should also be used to identify expected changes in workflow the user may need to address. It’s only natural for people to not retain many of the details during the initial training session, so the initial session should be followed up with additional sessions as the rollout date approaches so the user feels reasonably comfortable operating the system without being totally dependent on the rollout team.
Initial training should include necessary topics, even if they are complex and unlikely to be retained fully. Efficient physician documentation or note-writing is an example of an area that may require subsequent training updates to be scheduled. Some skills will apply to every user group, and these should be covered thoroughly in the initial training. Specialized groups such as nurses, physicians, receptionists, and records personnel will benefit from training customized for them.

## Slide 5: User Training: Strategies & Styles
Choose a combination.
  Train the Trainer
  Classroom-style
  Web
  One-on-one
(Huffmaster & Holmes, 2008) (Fullerton et al, 2006)
Notes: Several strategies for providing user training are available. A train-the-trainer approach has the system vendor train a small group who in turn train the remaining users. Standard classroom-style training, where the vendors create in-person courses can also be efficient in training large numbers of users. Web-based training is often self-paced and convenient, but care has to be taken to ensure that training is effective. One-on-one training is often the most effective but the most expensive for time and resources.
Sometimes a variety of training methods can be engaged to better reach the workplace staff, each with his or her own preferred style of learning.
EHR training time will vary depending on each user’s responsibilities. For example, at least one institution raised their training allocation from four hours to over 10 for physicians after identifying comprehension issues surrounding different forms used for documenting and prescribing medications along with a variety of other tasks.
As stated earlier, the workflow and pre-implementation training should be adequate enough to enable the staff to retain enough information to comfortably use the EHR minimum support from the implementation team who will be busy mitigating other technical issues.

## Slide 6: Pilot Group Training and Implementation
Treat it as a mini-rollout.
Being a pilot site requires flexibility on timelines and functionality.
Devise contingency plans for downtime.
IT support resources must be committed and immediately available after go-live.
(Fullerton et al, 2006)
Notes: In most ways, you should consider the pilot test of your EHR as a mini trial run of the final rollout strategy. Begin with setting your pilot implementation dates and setting up training sessions with your project users.
Here are some important tips about your pilot installations:
Ensure your pilot users are able to remain flexible on project timelines and functionality.
The implementation (rollout) team should develop a detailed plan for addressing both perceived and unperceived issues that might arise during and immediately after the rollout process, including a downtime plan should the EHR system need to be taken off-line to resolve any technical issues.
You should communicate, in advance, to your pilot users, who to contact should issues arise during the rollout period and make sure adequately trained technical support teams will be available throughout the transition period to quickly address any user or system issues.

## Slide 7: Pilot Group Training and Implementation (2)
Standardized communication process, with single liaison
Formalize orientation process for new members, outlining policies and procedures that underlie decisions made at organizational level.
Consider rolling out more complex modules (e.g. charge capture) later on, after user confidence & familiarity have grown.
Involve everyone in decision-making: physicians, nurses, admin, financial, etc.
(Fullerton et al, 2006)
Notes: Provide a standardized communication process for internal departmental communications and feedback, centralized around an EHR implementation clinic liaison In order to facilitate more effective communication between the EHR team and the site.
Develop and provide a formal orientation to the project for new members. This should ensure that everyone is aware of the policies and procedures driving the system.
Complex modules or system additions such as charge capture may be deferred until later during the implementation process. Complexity in an initial system rollout may delay acceptance, but a simpler system that adds useful but more complex features later can smooth the transition.
Identify all stakeholders and attempt to involve them in the decision making process, so that different views and usage patterns are represented. This is especially important for those who are intended to use the system regularly.

## Slide 8: Pilot Group Training and Implementation (3)
Medication dosages and instructions in EHR should be reviewed by independent experts.
Pilot testers should report potential mistakes.
System stability is essential for building user confidence in system, even during pilot & beta phases.
(Fullerton et al, 2006) (HIMSS, 2001)
Notes: Medication dosage, disease management, diagnostic test accuracy scales and other medically based instructions should be reviewed prior to inclusion in the system. Independent experts should provide this review to ensure that prescription errors are eliminated or minimized. This is particularly true for in-house applications. Ask users to report any potential mistakes.
It’s important to remember that “even during the pilot and beta phases of a project implementation, system stability is essential to gaining user confidence in a system. Even brief periods of instability can leave a negative impression on your users long after the instability has been resolved.”

## Slide 9: Learning from Your Pilot Test
Review pilot user feedback & make necessary adjustments.
Develop surveys addressing:
  Workflow changes
  Interface problems, adjustments needed
  Data errors or failure
Keep journal of experiences & processes.
Conduct post-implementation review.
Notes: Once the pilot implementation has occurred, it is important to listen to your pilot user feedback to isolate and resolve potential glitches in the system or make interface adjustments to resolve severe workflow issues which may have arisen. Try not to get wrapped up in customization in the early stages, however, as it takes time to adjust to new work patterns.
Actively solicit feedback so you can implement improvements before problems arise. Take nothing for granted. Slow resolution may demoralize users and result in low adoption.
Surveys are helpful for collecting user feedback, and they can address such topics as:
Workflow changes,
User interface problems, along with the adjustments the users would like to see made, and
Data errors the users have noted.
Keeping a journal of experiences and processes is important for keeping up with the rich multitude of issues that you will encounter throughout the pilot, and a formal post-implementation review can also help in capturing and organizing this data.

## Slide 10: Pre-Loading Legacy Data: Typical Options
None
  All visits after go-live use EHR.
  Paper charts frequently accessed.
Limited
  Pre-load commonly-referenced data, e.g. meds, conditions, immunizations, allergies.
  Reduces need to pull paper charts for most visits.
All data from last year
  Vendor should assist due to high data volume.
  Paper charts retained for reference.
(EHR Adoption – Implementing, n.d.)
Notes: Now that we’ve discussed the process of pilot testing, let’s move into the issues to consider when planning full-scale deployment. The first is what to do with your “legacy” data.
Established practices will have many records in old charts. Define the parameters for selecting the chart information or other data that should be transferred into the EHR. Given the resources and expense required, you may make the decision based on age or relevance of the data.
You will also need to decide which records will need to be incorporated as part of the initial roll-out of your EHR versus which records will need to be migrated over in phases.
What to transfer and when should be determined by practice preferences, physician needs, and available time and money. When evaluating how many resources to invest up front, however, consider that when your practitioners have to reference those paper charts later on, that carries a cost as well – the delay in a paper chart lookup is an incentive to not consult older information. The more data loaded into the system — whether by you or your vendor — the sooner you’ll see the benefits of the EHR.
Regardless of how much data you choose to pre-load, plan to keep the old paper charts accessible for the near term.
Choosing to transfer none of the data is the cheapest option up front, but it will mean more resources later on in accessing those old charts.
Keep in mind that not all parts of the old charts will need to be accessed with equal frequency, and that your practitioners will get more “bang for the buck” if high-value data, such as medications, medical conditions, immunizations, and allergies, are available digitally. Focusing on these data could be an effective way to save resources in the data transfer.
If you do choose to transfer ALL types of chart data, consider limiting the scope in terms of time, such as from the last year. In general, the older the data are, the less likely they will need to be accessed, so the biggest bang for the buck should come from transferring the most recent data.

## Slide 11: Planning Implementation: “Big Bang” vs. Phased
Difficult decision
“Big Bang”: whole organization at same time
  Pro: finish quickly; avoid separate processes for same task.
  Con: size of project can cause chaos (especially in large organizations).
Phased: users &/or functions introduced over time
  Consider less-interactive functions first; e.g. scanning, result reviewing.
(Adler, 2007)
Notes: One of the difficult decisions of an EHR implementation is the deployment strategy: do you take the “big bang” approach and get it done with quickly, or do you phase in new processes and technology over time?
“Should all physicians go on the system at once? Should you start all functions at once? Ideally, all physicians in one office should go on the EHR together. Otherwise, the office staff will need to run at least two different sets of processes for paper-based physicians vs. EHR physicians. [That would be] not only … confusing, but … also … inefficient. However, if your practice has more than one office, there is no overriding reason that all practices have to go on the EHR at one time. In fact, depending on your practice's resources, you might be wiser to roll out one office at a time. A few practices have successfully implemented all functions of an EHR at once, [in a] ‘big bang’. The consensus, however, is that success is more likely if you implement functions sequentially, in what is known as ‘phased implementation’.” (Adler, 2007)
This is especially true in larger organizations, where “big-bang” implementations, despite careful planning, have led to chaos in the practice. In some cases, clerical staff, nurses, and providers’ work nearly ceased. Obviously this can result in substantial productivity losses and inability to retain training.
When applying the phased-implementation approach, start with straightforward functions that require little interaction with the system. This will allow staff to develop familiarity with the system, and more interactive functions like messaging, notes, or prescription writing can be added. The EHR vendor will often have recommendations for phased rollout.

## Slide 12: Implementation Best Practices
Train, evaluate, & support users throughout process.
  Essential for optimizing user efficiency, effectiveness, & system adoptability
  Builds user confidence
Test system thoroughly, before & after final roll-out.
  Resolve issues, problems, bugs ASAP.
Users determine success.
  Support them from beginning, through training, and into post-implementation support.
Ultimate goal is NOT to implement health IT
  … but to maximize efficiency, quality, & effectiveness of care.
Be proactive in organizational policy.
  Facilitate user adoption through training and continued support.
Notes: Here are some tips for a successful implementation.
Train, evaluate, and support your users throughout the implementation process. This is essential for optimizing user efficiency, effectiveness, and system adoptability, as well as for building user confidence.
Test your system thoroughly before and after the final roll-out, and resolve any issues, problems, or bugs as quickly as possible.
Remember that the end users determine the success of your implementation. Support them from the beginning of implementation, throughout training, and in post-implementation support.
Realize that implementing health IT is not the ultimate goal. The objective should be to maximize the efficiency, quality, and effectiveness of your care delivery processes.
Support the implementation through proactive organizational policy. Facilitating user adoption through training and continued support can help you achieve optimum results.

## Slide 13: Closing the Gap: Post-Implementation
Maintenance and update phase begins.
Repeat baseline system performance test.
Continue support and development.
Solicit user feedback.
  Resolve issues promptly, and consider suggestions for improvement.
Hold meetings:
  Project review (stakeholders, key players)
  Customer acceptance (vendor)
Notes: Just because the roll-out has been completed and your IT teams are beginning to settle into a normal routine, the job is only beginning. Now your plan has officially entered the maintenance and update phase of the product lifecycle. There are some tasks you should do to close the gap.
Now is the time to run another baseline test to determine any shortfalls associated with increased system usage. Based on these new baseline projections, decide where you stand for further growth. Are your system resources holding within projected margins?
Solicit user feedback as soon as you feel they have become acclimated to the system. Examine the feedback for common workflow and technical issues that need resolving. Continue to provide an avenue for users to submit feedback and suggestions for improvements.
Hold a project review meeting with all the key stakeholders and implementation players. Discuss what went smoothly and where things went wrong.
Finally, hold a customer acceptance meeting with the vendor. Sometimes called a “close-out” meeting, this can be an opportunity to summarize your user acceptance testing and finalize customer service agreements.

## Slide 14: Pilot Testing and Full-Scale Deployment Summary
Pilot Testing
  user testing
  catch and correct errors before they are magnified through full deployment.
Training Methods
Implementation Methods
  Big Bang
  Phased
Implementation tips
  Understand the REAL goal
  User adoption
Post implementation
  Baselines
  Maintenance and Upgrades
  Reviews
Notes: This concludes Pilot Testing and Full-Scale Deployment.
In summary, pilot testing is an important step in a process involving user and automated testing procedures designed to catch and correct potentially costly errors before they are magnified through full deployment.
We also discussed various training methods designed to get your user up to speed with the new system prior to roll out and how thorough training can minimize loss in productivity and expedite the adoption process for your users prior to full deployment including Train the Trainer, Classroom-style, Web-based, and one-on-one sessions.
Next, we touched on different implementation methods, the big bang and the phased rollout methods along with the pros and cons of each.
We also discussed some implementation tips including understanding the importance of satisfying your users through efficient support strategies and remembering to stick to the real goal: maximizing the efficiency, quality, and effectiveness of your care delivery processes.
Lastly, we outlined some very important steps during the post implementation phase:
Holding a project review and maximizing user acceptance
Creating baselines to assist with identifying system issues, and
Beginning the maintenance and upgrade regimen that addresses errors and workflow issues in a timely manner.

## Slide 15: Pilot Testing and Full-Scale Deployment References
References
Adler, K. (2007 February). How to Successfully Navigate Your EHR Implementation. Fam Pract Manag., 14(2), 33-39. Retrieved from http://www.aafp.org/fpm/2005/0200/p55.html
Fullerton, C., Aponte, P., Hopkins III, R., Bragg, D., & Ballard, D. J. (2006). Lessons learned from pilot site implementation of an ambulatory electronic health record. Proc (Bayl Univ Med Cent), 19, 303-310. Retrieved from http://www.baylorhealth.edu/Documents/BUMC%20Proceedings/2006%20Vol%2019/No.%204/19_4_Fullerton.pdf
How to Implement EHRs. (2013, April 3). Retrieved June 30, 2016, from https://www.healthit.gov/providers-professionals/ehr-implementation-steps
Notes: No Audio. Ten seconds of silence.

## Slide 16: Installation and Maintenance of Health IT Systems Full-Scale Deployment References
This material was developed by Duke University, funded by the Department of Health and Human Services, Office of the National Coordinator for Health Information Technology under Award Number IU24OC000024. This material was updated in 2016 by The University of Texas Health Science Center at Houston under Award Number 90WT0006.
Notes: No Audio.